# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 15 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | DarshanEase |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

DarshanEase — Temple Darshan Ticket Booking System (MERN Stack)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a devotee, I can register for DarshanEase by entering my name, email, password, and confirming my password. | 2 | High | Yuktha |
| Sprint-1 | Registration | USN-2 | As a devotee, I receive a confirmation email once I have registered on DarshanEase. | 1 | High | Manasa |
| Sprint-1 | Login | USN-3 | As a devotee, I can log into DarshanEase by entering my email and password. | 1 | High | Yuktha,manasa |
| Sprint-1 | Temple Management | USN-4 | As a devotee, I can browse a list of temples with location and images. | 2 | High | Satya |
| Sprint-1 | Temple Management | USN-5 | As an Admin, I can add, edit, and remove temple details. | 3 | High | Srinija , Satya |
| Sprint-2 | Darshan Slot Management | USN-6 | As a devotee, I can view available darshan slots with date, time, and remaining seats for a temple. | 3 | High | Poorna |
| Sprint-2 | Darshan Slot Management | USN-7 | As an Organizer, I can create and update darshan slots and seat capacity. | 3 | High | Srinija |
| Sprint-2 | Ticket Booking | USN-8 | As a devotee, I can book a darshan ticket (Normal or VIP) for an available slot. | 5 | High | Yuktha |
| Sprint-2 | Ticket Booking | USN-9 | As a devotee, I receive a QR pass after successfully booking a ticket. | 3 | Medium | Poorna |
| Sprint-3 | Booking Management | USN-10 | As a devotee, I can view my booking history. | 2 | High | Satya |
| Sprint-3 | Booking Management | USN-11 | As a devotee, I can cancel an existing booking before the slot date. | 3 | High | Yuktha,Satya |
| Sprint-3 | Donation Module | USN-12 | As a devotee, I can make an online donation to a temple and receive a receipt. | 3 | Medium | Manasa |
| Sprint-3 | Admin Dashboard | USN-13 | As an Admin, I can view and manage all registered users and bookings. | 5 | High | Poorna, Manasa |
| Sprint-4 | Organizer Dashboard | USN-14 | As an Organizer, I can view booking statistics for the temples I manage. | 3 | Medium | Srinija |
| Sprint-4 | Authentication | USN-15 | As a devotee, I can reset my password if I forget it. | 2 | Medium | Yuktha |
| Sprint-4 | Notifications | USN-16 | As a devotee, I receive an email reminder a day before my darshan slot. | 3 | Low | Satya |
| Sprint-4 | Testing & Deployment | USN-17 | As a team, we perform end-to-end testing and deploy DarshanEase to production. | 5 | High | Yuktha, Manasa, Satya, Poorna, Srinija |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 10 Days | 01 July 2026 | 3 July 2026 | 20 | 15 July 2026 |
| Sprint-2 | 20 | 10 Days | 4 July 2026 | 6 July 2026 | 20 | 15 July 2026 |
| Sprint-3 | 18 | 10 Days | 7 July 2026 | 10 July 2026 | 18 | 15 July 2026 |
| Sprint-4 | 13 | 10 Days | 11 July 2026 | 14 August 2026 | 19 |  |

Velocity:

For DarshanEase, each sprint has a duration of 10 days, and the average team velocity is 20 story points per sprint. The team’s average velocity (AV) per iteration unit (story points per day) is calculated as:

AV = sprint duration / velocity = 20 / 10 = 2 story points per day

Burndown Chart:

For DarshanEase, a burndown chart tracks the remaining story points across Sprint-1 to Sprint-4 against the planned timeline, helping the team see whether feature development (registration, booking, donation, dashboards) is on track versus the 40-day release plan.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation