# User Acceptance Testing (UAT) Template

| Date | 15 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | DarshanEase |
| Maximum Marks | 4 Marks |

Project Overview:

Project Name: DarshanEase

Project Description: DarshanEase is a full-stack MERN web application that simplifies temple darshan ticket booking, allowing devotees to browse temples, view available darshan slots, and reserve tickets online securely, replacing traditional offline queue-based booking.

Project Version: v1.0

Testing Period: 01 July 2026 to 10 July 2026

Testing Scope:

- User registration, login, and JWT-based authentication

- Role-based access control for User, Organizer, and Admin

- Temple listing, search, and darshan slot browsing

- Online ticket booking, QR pass generation, and cancellation

- Donation module and payment flow

- Admin dashboard CRUD operations (temples, users, bookings)

- Organizer dashboard for darshan slot and capacity management

Testing Environment:

URL/Location: https://darshanease-staging.example.com

Credentials (if required): testuser@darshanease.com / Test@1234

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User registration with valid details | 1. Open DarshanEase app 2. Go to Register 3. Enter name, email, password, confirm password 4. Submit | Account created successfully; confirmation message shown; user redirected to login | Account created and confirmation message displayed as expected | Pass |
| TC-002 | Login with valid credentials | 1. Go to Login page 2. Enter registered email & password 3. Click Login | User is authenticated via JWT and redirected to the dashboard | User logged in successfully and dashboard loaded | Pass |
| TC-003 | Login with invalid password | 1. Go to Login page 2. Enter valid email with wrong password 3. Click Login | System shows "Invalid credentials" error and denies access | Error message displayed, access denied | Pass |
| TC-004 | Browse list of temples | 1. Login as user 2. Navigate to Temples page | List of available temples is displayed with name, location, and image | Temple list loaded correctly with all details | Pass |
| TC-005 | View available darshan slots for a temple | 1. Select a temple 2. Open "Darshan Slots" tab | Available slots with date, time, and remaining seats are displayed | Slots displayed correctly, seat count matched database | Pass |
| TC-006 | Book a darshan ticket | 1. Select an available slot 2. Choose ticket type (Normal/VIP) 3. Confirm booking | Booking is confirmed, seat count decreases, confirmation with QR pass generated | Booking confirmed and QR pass generated successfully | Pass |
| TC-007 | Cancel an existing booking | 1. Go to Booking History 2. Select a booking 3. Click Cancel | Booking status updates to cancelled and slot seat count is released | Booking cancelled but seat count took a few seconds to refresh | Fail |
| TC-008 | Make a donation | 1. Navigate to Donation page 2. Enter donation amount 3. Complete payment | Donation is recorded and receipt is generated | Donation recorded, receipt generated correctly | Pass |
| TC-009 | Admin adds a new temple | 1. Login as Admin 2. Go to Temple Management 3. Add new temple details 4. Save | New temple is added and visible to users on the Temples page | Temple added and visible immediately | Pass |
| TC-010 | Organizer updates slot capacity | 1. Login as Organizer 2. Open Darshan Slot Management 3. Update seat capacity for a slot 4. Save | Updated seat capacity reflects immediately for users booking that slot | Capacity updated and reflected correctly | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Seat count on a slot does not refresh immediately after cancelling a booking | 1. Book a slot 2. Cancel the booking 3. Reload slot page | Medium | Open | Add real-time update via socket or polling after cancellation |
| BG-002 | Booking confirmation email delayed by a few minutes during peak load | 1. Book multiple tickets in quick succession 2. Check inbox for confirmation email | Low | In Progress | Consider a queue-based email service for peak traffic |
| BG-003 | Donation amount field accepts negative values | 1. Go to Donation page 2. Enter a negative amount 3. Submit | High | Closed | Fixed with front-end and back-end validation for positive amounts only |

Sign-off:

Tester Name: Yuktha Sri

Date: 10 July 2026

Signature:  Yuktha sri

Notes:

- All test cases cover both positive and negative scenarios where applicable.

- Testers provided detailed feedback, including suggestions for improving real-time slot updates.

- Bug tracking includes severity, status, and steps to reproduce for each issue.

- Sign-off obtained from the project manager and product owner before proceeding with deployment.